SCRUM MEETING: WEEK 7

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Enhanced authentication with cookie management. Enhanced user verification, also made 404 not found and pending request pages. | ​​13th March | ​​All tasks completed |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Anand | ​​Backend Dev. |
| Apoorva | Backend Dev. |
| Arhaan | Frontend Dev. |
| Mrunal(Moon) | Frontend Dev. |
| Danylo | Unknown |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Authentication enhancement, cookie management |
| **Issues completed** | ​​Enhanced authentication with cookie management. Enhanced user verification, also made 404 not found and pending request pages |
| **Issues left** | None |
| **Team Capacity** | 5 |
| **Summary** | ​​We worked on enhancing authentication with cookie management. We also enhanced user verification by making 404 not found and pending request pages and properly routing it whenever necessary. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 13th March |
| **End date** | 17th March |
| **Sprint theme** | ​​ Authentication enhancement, cookie management |
| **Team capacity** | 5 |
| **Issues capacity** | 32 hrs/week |
| **Individual capacity** | Anand - 8  Apoorva - 8  Arhaan - 8  Mrunal - 8  Danylo - unknown |
| **Potential risks** | None |
| **Mitigations** | None |

** Sprint planning resources**

* Figma to design screens
* Overleaf for documentation