SCRUM MEETING: WEEK 8

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Design UI for the user screens | ​​20th March | ​​All tasks completed |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Anand | ​​Backend dev. |
| Apoorva | Frontend tester |
| Arhaan | Frontend dev. |
| Mrunal (Moon) | Frontend dev. |
| Danylo | Unknown |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​User Dashboards Implementation |
| **Issues completed** | ​​ Completed the frontend and backend for the dashboard for all users. |
| **Issues left** | None |
| **Team Capacity** | 5 |
| **Summary** | ​​Designed and implemented Navigation Bar on Dashboard and all other necessary screens for the admin, student, and the teacher respectively. (Including but not limited to your courses, edit profile, enroll courses, pending verification, pending enrollment and profiles) |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 20th March |
| **End date** | 24th March |
| **Sprint theme** | ​​Dashboard implementation |
| **Team capacity** | 5 |
| **Issues capacity** | 32 hrs/week |
| **Individual capacity** | Anand - 8  Apoorva - 8  Arhaan - 8  Mrunal -8  Danylo - unknown |
| **Potential risks** | None |
| **Mitigations** | None |

** Sprint planning resources**

* Figma to design screens
* Overleaf for documentation