SCRUM MEETING: WEEK 9

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Course layout design (Syllabus and assignment) | ​​27th March | ​​All tasks completed |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Anand | ​​Backend Dev. |
| Apoorva | Frontend Tester |
| Arhaan | Frontend Dev. |
| Mrunal (Moon) | Frontend Dev. |
| Danylo | Unknown |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Course and feature Implementation, Admin course creation. |
| **Issues completed** | ​​Completed frontend and backend for course dashboard and navigation bar , Admin can create courses and assign teachers. |
| **Issues left** | None |
| **Team Capacity** | 5 |
| **Summary** | ​​Completed frontend and backend for the course dashboard including fully implemented pages for the Course Syllabus and Assignments within courses. The teacher can now upload assignments and grade the students submissions and the student can submit the assignments and view grades. Admin can now create courses and assign teachers. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​27th March |
| **End date** | 1st April |
| **Sprint theme** | ​​ Develop quizzes and discussions within courses. Implement Deactivate course. |
| **Team capacity** | 5 |
| **Issues capacity** | 32 hrs/week |
| **Individual capacity** | Anand - 8  Apoorva - 8  Arhaan - 8  Mrunal - 8  Danylo - unknown |
| **Potential risks** | None |
| **Mitigations** | None |

** Sprint planning resources**

* Figma to design screens
* Overleaf for documentation